# Test Architect Project Closeout

Last updated: 2026-04-14

# Purpose

This document captures the completed lab outcome from the perspective of a Test Engineer and test architect who supported the developer, with emphasis on manual testing, UI testing, and learning how Codex can accelerate test work. It exists so the project has a role-accurate completion summary that is separate from the developer-oriented implementation history.

# Role Perspective

• Role performed: Test Engineer / Test Architect

• Engagement style: supported the developer while using Codex to accelerate test analysis, planning, framework generation, and UI automation

• Explicitly out of scope for this closeout:

- SDET recommendations

- unit-test review

- code-quality review outside what was observable through manual and UI behavior

# Project Intent

The lab was used as a practice ground for getting familiar with Codex across the SDLC, but from a testing perspective the practical goal was to learn how Codex can assist with:

• turning requirements into testable scenarios

• producing phased automation plans

• accelerating UI automation framework creation

• identifying higher-risk behaviors and race conditions

• improving test throughput while still keeping human review in the loop

# Manual and UI Testing Scope Reviewed

The manual/UI scope in this repository is defined most clearly in [ui-test-cases.md](/workspaces/ai-tic-tac-toe-lab/context/ui-test-cases.md) and the supporting automation plan in [ui-automation-plan.md](/workspaces/ai-tic-tac-toe-lab/context/ui-automation-plan.md).

From that perspective, the completed coverage includes:

• Single-player landing, gameplay start, move validation, quit, draw, replay, home, win, loss, and winning-line validation

• Multiplayer modal entry, create validation, field boundaries, discovery, join, dedicated spectate flow, and waiting-host refresh behavior

• Multiplayer gameplay turn enforcement, occupied-cell blocking, live sync, refresh fallback, role-based controls, resignation, replay, refresh recovery, and abandonment handling

• UI-visible error and boundary scenarios including capacity limits, create failures, discovery failures, stale join handling, and gameplay refresh failures

# Completion Summary

From a test architect perspective, the project met the intended UI and manual-testing learning goals:

• Manual test cases were defined in a structured way using IDs `UI-001` through `UI-020`

• Those manual cases were translated into Playwright coverage aligned to the same case IDs

• Browser automation was organized with shared fixtures, page objects, and step-based execution to keep tests readable and maintainable

• Deterministic support hooks were added so unstable UI scenarios such as stale joins, capacity limits, abandonment, replay history, and forced API failures could be tested reliably

• Spectator and multiplayer flows were covered as real user behaviors rather than only as backend-only checks

• The project now has a practical example of how Codex can assist a tester with both framework creation and scenario expansion

# What Was Learned About Codex for Testing

Key observations from this project:

1. Token usage for creating tests and frameworks did introduce spend challenges within the 5-hour limit.

2. It worked better, based on Alan's recommendation, to have Codex generate detailed phased plans before generating the automation itself.

3. A real learning curve existed around writing prompts that reliably produced useful test scenarios.

4. Codex was effective at generating both the automation framework and the tests in a fraction of the time compared with building everything manually.

5. Codex was especially useful for surfacing race-condition risks that would have been easy to miss early in review.

# Test-Architect Assessment

The strongest value from Codex in this lab was not just code generation. It was the combination of:

• requirements-to-scenarios translation

• phased planning for automation rollout

• rapid framework scaffolding

• generation of repeatable UI tests for manual cases

• support for thinking through negative paths and timing-sensitive behavior

For this project, that made Codex more useful as a testing assistant and accelerator than as a replacement for test judgment. The human role remained important for deciding scope, shaping prompts, reviewing generated scenarios, and confirming that the resulting coverage matched the intent of the lab.

# Final Position

This project should be considered complete from my perspective as a Test Engineer / test architect supporting the developer. The primary value of the lab was learning how to use Codex effectively in testing workflows, especially for manual-test design, UI automation planning, framework generation, and detection of risky behavioral gaps in the application.